# Project Statement

**Project Name:** Online Job Portal

**Project Manager:** Joseph Thawng ceu

**Project Sponsor:** Htet Myat Thiri

**Date of Project Approval:**

**Problem Definition**

For recruiters, recruitment is done manually. For job seekers, they could only check the available jobs at the agency. But in this day, they can find through social media. But there still have a problem for both job recruiters and job seekers. For job recruiters, their hiring posts are scattered on social media or somewhere. In addition, accessing of information may be delayed. For job seekers, they have to find the hiring posts in a wider place so that it makes the waste of time and cost.

**Problem Solution**

The problems which have been defined above will be solved by developing online job portal website where both company and job seekers can create and apply jobs in a single place. As a front-end development, HTML, CSS, etc. will be used whereas PHP and MySQL database will be used in back-end development.

**Scope Description**

Job Portal Website offers all related information for both recruiter and job seekers. The purpose is to manage and display available jobs in a single place. Users can create accounts according to their needs. That means if he wants to offer a job, he can create a recruiter account otherwise he can create a job seeker account. As a recruiter, he can create job offering posts and manage them. As a job seeker, he can search and apply the job that is related with him. When he applies the job, he has to fill the form and attach the CV form as well.

**Deliverables**

* A portable website where the recruiter can manage job offering posts
* Friendly features which make job seekers to search the jobs
* Easier to apply jobs through the implement website

**Acceptance Criteria**

* Implementation of website which allows users to create and find jobs easily
* Successful testing of the implemented website

**Constraints and Exclusions**

* User cannot connect with the recruiter through this website.
* Confirming the appliance jobs process is not included.

**Assumptions**

* Expected budged is $200.
* PHP will be used in the development of code.
* The accepted time is within two months.